## Slide 1: Terminal Audacity
Connor Hilarides – Technical Director
Troy K. B. de Magro – Lead Designer
Leonardo Saikali – Producer
Claire Robsahm – Systems Engineer
Enrique Rodriguez – Gameplay Architect

## Slide 2: Roguebot
Pre-Alpha

## Slide 3
A 2D turn-based Roguelike emphasizing treasure-hunting and combat through a procedurally generated labyrinth.
HIGH CONCEPT

## Slide 4: ON TO OUR DEMO

## Slide 5: PLAYTESTING
FORMAL PLAYTESTING RESULTS:
  Playtesting results suggested
INFORMAL PLAYTESTING RESULTS:
  placeholder

## Slide 6: TOOLS AND ENGINE
Engine is complete, stable, and performs well | +2%
Editor/art pipeline not working (-10% each) | 
Editor/art pipeline partially working (-5% each) | 
Editor/art pipeline fully working | +0%
Editor/art pipeline is slick and has lots of features | +2%
Additional engine/tools modifiers | 

## Slide 7: RISKS AND MITIGATIONS
RISK: We are behind on Content
  MITIGATION: The completion of our entity editor will hasten our content creation.
RISK: We are behind on AI
  MITIGATION: The main bottleneck has been cleared and we plan on

## Slide 8: OUR GAME PLAN
 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Connor | -Prefab editor -Item Randomizer | -Midterms | -Rewrite level gen (prefabs) | -Better sound API (music playlist) | -Bugfix duty until new requirements
Leonardo | -Item Generation -Room Art | -Midterms | -Enemy Art -Item Generation | -Playtesting -General Art | -Playtesting -Polish Art
Claire | -AI Frameworks | -Midterms | -More Complex Inventory System | -”Furnace” and “Shop” Systems | -”Furnace” and “Shop” Systems
Enrique | -Enemy AI | -Midterms | -Enemy AI -Room Design -Playtesting | -Enemy AI -Playtesting | -Enemy AI -Playtesting
Troy | -Sound and Music -Ranged Weapon Design | -Midterms | -Sound and Music -Ranged Weapon Design | -Sound and Music -Playtesting | -Sound and Music -Playtesting

## Slide 9
THANK YOU
THIS WAS ROGUEBOT