## Slide 1: Terminal Audacity
Connor Hilarides – Technical Director
Troy K. B. de Magro – Lead Designer
Leonardo Saikali – Producer
Claire Robsahm – Systems Engineer
Enrique Rodriguez – Gameplay Architect

## Slide 2: Roguebot
Pre-Alpha

## Slide 3
A 2D turn-based Roguelike emphasizing treasure-hunting and combat through a procedurally generated labyrinth.
HIGH CONCEPT

## Slide 4: ON TO OUR DEMO

## Slide 5: PLAYTESTING (We wish we had more)
FORMAL PLAYTESTING RESULTS:
  Playtesting results suggested that our game still had a slight engagement problem, and that can probably be blamed on poor item scaling design and only one type of AI.
  Currently items scale on level and damage is just multiplied linearly. (As is enemy health from floor to floor) This system will be changed to a system where the adjectives decide the level and weapon damage will not arbitrarily scale.
  More AI types are guaranteed now that the AI system has been finalized. These will be patched in as soon as possible.

## Slide 6: TOOLS AND ENGINE
Engine is complete, stable, and performs well | +2%
Editor/art pipeline not working (-10% each) | 
Editor/art pipeline partially working (-5% each) | 
Editor/art pipeline fully working | +0%
Editor/art pipeline is slick and has lots of features | +2%
Additional engine/tools modifiers | 

## Slide 7: RISKS AND MITIGATIONS
RISK: We are behind on Content
  MITIGATION: The completion of our entity editor will hasten our content creation.
RISK: We are behind on AI
  MITIGATION: The main bottleneck has been cleared and we plan on

## Slide 8: OUR GAME PLAN
 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Connor | -Prefab editor -Item Randomizer | -Midterms | -Rewrite level gen (prefabs) | -Better sound API (music playlist) | -Bugfix duty until new requirements
Leonardo | -Item Generation -Room Art | -Midterms | -Enemy Art -Item Generation | -Playtesting -General Art | -Playtesting -Polish Art
Claire | -AI Frameworks | -Midterms | -More Complex Inventory System | -”Furnace” and “Shop” Systems | -”Furnace” and “Shop” Systems
Enrique | -Enemy AI | -Midterms | -Enemy AI -Room Design -Playtesting | -Enemy AI -Playtesting | -Enemy AI -Playtesting
Troy | -Sound and Music -Ranged Weapon Design | -Midterms | -Sound and Music -Ranged Weapon Design | -Sound and Music -Playtesting | -Sound and Music -Playtesting

## Slide 9
THANK YOU
THIS WAS ROGUEBOT